# Food Ordering Platform

Final Year Project Scope, Modules & Work Plan

Client: Mr. Felix Ling, Quest Marketing

Supervisor: Dr. Sim Kwan Hua

Prepared for: Project Group Members

# 1. Project Overview

The project is a centralized food ordering platform that connects consumers, restaurants/merchants, and delivery logistics through a single ecosystem. It combines four core portals — Consumer Ordering & Delivery, Merchant & Restaurant Management, Food Discovery & Information, and Logistics & GPS tracking — supported by business analytics and a multilingual AI assistant (speech-to-text, text-to-speech, and LLM-based chat) for English, Malay, and Mandarin.

Because the brief covers a large scope, this document breaks the system into modules, recommends a tech stack, suggests how to split work across the team, and proposes a phased timeline so the group can plan sprints and divide FYP1 (proposal/design) vs FYP2 (implementation) work.

# 2. Core Modules & Features

## 2.1 Consumer Ordering & Delivery Portal

- User registration/login (email, phone OTP, or social login)

- Restaurant & menu browsing with search and filters (cuisine, price, distance, rating)

- Cart, checkout, and order placement

- Order-ahead & dine-in scheduling

- Takeaway ordering and pickup time slots

- Table reservation booking with time-slot availability

- Mobile/online payments (e-wallet, card, FPX/online banking simulation)

- Vouchers, discount codes, and promotions

- Loyalty reward points (earn on order, redeem for discounts)

- Order tracking (status + live delivery map)

- Order history and re-order function

## 2.2 Merchant & Restaurant Management Portal

- Merchant registration & business profile setup

- Menu management (CRUD for dishes, categories, pricing, photos, availability)

- Order management dashboard (accept/reject, preparation status)

- Table & reservation management

- Promotion & voucher creation tools

- Sales and business analytics reporting (daily/weekly/monthly revenue, top-selling items, customer trends)

- F&B job board posting (merchant posts vacancies; job seekers apply)

- Staff/role management (optional, if time allows)

## 2.3 Food Discovery & Information Portal

- Restaurant directory with search, filters, and map view

- Crowdsourced reviews and ratings (text + photo uploads)

- Menu viewing without needing to order (browsing mode)

- Curated lists / recommendations (e.g. "local favourites", "trending near you")

- F&B job board browsing for job seekers

## 2.4 Logistics & GPS Module

- Rider/driver registration and profile

- Order assignment logic (nearest available rider, or manual dispatch for FYP scope)

- Live GPS tracking of delivery (map API, e.g. Google Maps/Leaflet + OpenStreetMap)

- Delivery status updates pushed to consumer app (picked up, en route, delivered)

- Estimated time of arrival (ETA) calculation

## 2.5 AI Assistant (Speech + LLM)

- Chat-based AI assistant using an LLM (e.g. via API) for FAQs, order help, and recommendations

- Speech-to-text input in English, Malay, and Mandarin

- Text-to-speech output so the assistant can reply by voice in the same three languages

- Language auto-detection or manual language selection

- Use cases: "find me a halal restaurant nearby", "what's popular tonight", "track my order"

## 2.6 Business Analytics Reporting

- Dashboard for merchants: revenue trend, order volume, peak hours, best-selling items

- Dashboard for platform admin (optional): overall GMV, active users, active merchants

- Exportable reports (PDF/Excel) — can reuse the group's document-generation skillset

# 3. Recommended Technology Stack

This is a suggested stack — adjust to what your group already knows and what your supervisor approves. Aim for something you can realistically build and demo within an FYP timeline.

| Layer | Suggested Options | Notes |
| --- | --- | --- |
| Frontend (web) | React / Next.js, or Flutter Web | React + Tailwind is fast to prototype and has huge community support |
| Mobile app | Flutter or React Native | One codebase for Android + iOS demo; Flutter has strong maps/voice plugin support |
| Backend / API | Node.js (Express/NestJS) or Django/FastAPI (Python) | Pick based on team's strongest language |
| Database | PostgreSQL or MySQL + Redis (caching/session) | Relational DB fits orders, menus, reservations well |
| Maps / GPS | Google Maps Platform or Mapbox (free tier) | Needed for restaurant search, delivery tracking, ETA |
| Payments | Stripe (test mode) or a mock payment gateway | Real gateways need business registration — use sandbox/test mode for FYP |
| Speech-to-Text | Whisper (OpenAI) or Google Cloud Speech-to-Text | Whisper supports multilingual (EN/MS/ZH) well |
| Text-to-Speech | Google Cloud TTS, Azure TTS, or ElevenLabs | Check language/voice coverage for Malay specifically |
| LLM / Chatbot | Claude or GPT API via prompt + function calling | Use function calling to connect chatbot to real order/menu data |
| Analytics | Chart.js/Recharts (frontend) + SQL aggregation queries | Keep reporting logic in backend, render in frontend dashboards |
| Hosting | Vercel/Render (frontend), Railway/Render/AWS free tier (backend) | Choose based on budget; most FYPs use free tiers |

# 4. Suggested Team Task Division

Split by module so each member owns an end-to-end vertical slice (frontend + backend + testing for their portal), rather than splitting purely by "frontend person" / "backend person" — this avoids bottlenecks and makes marking/individual contribution clearer to your supervisor.

| Role / Member | Primary Module | Key Responsibilities |
| --- | --- | --- |
| Member A | Consumer Ordering & Delivery Portal | Registration, browsing, cart/checkout, payments, order tracking UI |
| Member B | Merchant & Restaurant Management Portal | Merchant dashboard, menu CRUD, order management, business analytics reports |
| Member C | Food Discovery & Reviews + Job Board | Restaurant directory, reviews/ratings, job board, search/filter logic |
| Member D | Logistics & GPS + AI Assistant | Rider tracking, map integration, speech-to-text/TTS pipeline, LLM chatbot integration |

If your group has fewer or more members, merge or split rows accordingly — e.g. a 3-person team could combine Discovery/Reviews into whoever owns the Consumer Portal, and a 5th member could focus solely on the AI assistant and database design/documentation.

# 5. Proposed Development Timeline

A typical two-semester FYP structure — adjust weeks to match your programme's actual FYP1/FYP2 calendar and your supervisor's checkpoints.

| Phase | Duration | Key Activities | Deliverable |
| --- | --- | --- | --- |
| 1. Proposal & Requirements | Weeks 1–3 | Confirm scope with client (Mr. Felix Ling), requirement gathering, use-case diagrams | Project proposal document |
| 2. System Design | Weeks 4–6 | ER diagram, system architecture, UI/UX wireframes for all 4 portals | Design document + wireframes |
| 3. Core Backend & Database | Weeks 7–9 | Database schema, auth, core APIs (users, menus, orders) | Working API + DB |
| 4. Consumer Portal Build | Weeks 10–12 | Ordering, cart, checkout, payments, reservations | Functional consumer app/web |
| 5. Merchant Portal Build | Weeks 13–14 | Menu management, order dashboard, basic analytics | Functional merchant portal |
| — FYP1 checkpoint — |  | Progress presentation to supervisor/client | FYP1 report + demo |
| 6. Discovery, Reviews & Job Board | Weeks 15–17 | Reviews, ratings, directory search, job board | Discovery portal complete |
| 7. Logistics & GPS | Weeks 18–19 | Rider assignment, live tracking, ETA | Logistics module complete |
| 8. AI Assistant Integration | Weeks 20–22 | STT/TTS pipeline, LLM chatbot, multilingual testing (EN/MS/ZH) | Working AI assistant |
| 9. Analytics Dashboards | Week 23 | Merchant/admin reporting dashboards | Analytics module |
| 10. Integration Testing & Polish | Weeks 24–25 | End-to-end testing, bug fixing, UI polish | Stable full system |
| 11. Final Documentation & Demo | Week 26 | Final report, user manual, presentation prep | FYP2 report + final demo |

# 6. Deliverables Checklist

- Project proposal document

- System design document (ER diagram, architecture diagram, use-case diagrams, wireframes)

- Working prototype covering all 4 portals + AI assistant

- Business analytics reporting module

- Multilingual AI assistant demo (English, Malay, Mandarin — speech in and out)

- Testing documentation (unit/integration test cases and results)

- User manual / documentation

- Final report and presentation slides

# 7. Notes & Risks to Flag with Your Supervisor

- Scope is large for one FYP — confirm with Dr. Sim Kwan Hua and Mr. Felix Ling which modules are "must-have" vs "nice-to-have" for the final demo.

- Real payment gateway integration usually requires business verification — use sandbox/test mode and state this clearly in the report.

- Multilingual speech (especially Malay TTS/STT quality) should be tested early — some providers have weaker Malay support than English/Mandarin.

- Live GPS tracking can be simulated (mock rider movement) if real delivery riders aren't available for testing.

- Get sign-off from the client contact early on core workflows (ordering, reservation, loyalty rules) to avoid rework later.